Technical Strategy Document — Senior Engineer Reference

# Copilot Liku — Ambient Intelligence OS:Synthesis, Research Grounding & Phased Roadmap

| Version: 1.0 | Date: July 1, 2026 | Status: Living Document |
| --- | --- | --- |
| Codebase: copilot-liku-cli v0.0.16 (~304 commits) | Author: Eshetie | Branch: main |

## Table of Contents

- 1. Executive Summary p.2

- 2. Codebase Grounding — Existing Foundation p.3

- 3. Research Grounding — Source of Truth p.4

- 4. Canonical Schema Reference — v1.1.2 p.7

- 5. Three-Layer Safety Architecture p.9

- 6. Phased Implementation Roadmap p.11

- 7. Risk Register & Assumption Mitigations p.18

- 8. Key Design Decisions p.20

- 9. Appendix: Integration Reference p.22

## 1. Executive Summary

Liku is evolving from a cognitive overlay CLI/Electron application into a full Ambient Intelligence OS — a self-aware, physically-grounded, multi-agent system that bridges the gap between LLM reasoning and the real world (both digital and physical). This roadmap grounds that evolution in the actual codebase (v0.0.16, ~304 commits), three deep brainstorming sessions, and six authoritative 2026 research sources.

The architecture is organized around three interdependent pillars, each building on the existing foundation rather than replacing it. The core principle across all three: governance is non-negotiable and lives in the execution path — not in the prompt.

#### Pillar 1 — Cognitive Substrate The SystemContextManager (SRAM-grade hot cache + atomic persistence at ~/.liku/system-context.json), giving Liku structured self-knowledge about its environment, capabilities, guardrails, and cognitive registers. All code paths share one in-memory singleton; writes are atomic via the tmp-file-then-rename POSIX pattern.

#### Pillar 2 — Multi-Agent Intelligence Supervisor / Researcher / Builder / Verifier orchestration with fail-closed confirmation gates, reflection loops, and AWM procedural extraction. The existing multi-agent pipeline is extended — not replaced — with peripheral event routing, PeripheralMonitor agent role, and proposeUpdate() triggers grounded in tool output evidence.

#### Pillar 3 — Peripheral Abstraction Layer (PAL) A safely-gated interface between Liku's reasoning layer and physical devices (ESP32, MQTT sensors, Matter locks, robotics actuators), with Class A / B / C device classification and dual-validation enforcement. Hidden behind LIKU_ENABLE_PERIPHERALS=1 until fully validated. DCP wire protocol adopted for MCU communication.

▶ Strategic Verdict 85–90% alignment with existing codebase for Pillars 1–2. High strategic value, medium implementation risk for Pillar 3 — viable if phased correctly with strict feature-flagging. No breaking changes until Phase 4. Existing memory, skills, hooks, and token budgets are untouched through Phase 0–1.

## 2. Codebase Grounding — Existing Foundation

### 2.1 What Already Exists in v0.0.16

The following table maps existing capabilities in copilot-liku-cli v0.0.16 to the architectural components they enable. The depth of the existing foundation is the primary de-risking factor for Pillars 1 and 2.

| Existing Capability | Maps To / Enables |
| --- | --- |
| Persistent JSON stores under ~/.liku/ (memory/notes.json, skills/index.json, tools/registry.json, preferences.json, ui-automation-state.json) | system-context.json persistence model — exact same pattern, same directory, same atomic write discipline |
| message-builder.js system message assembly (skillsContext, memoryContext, executionContextEnvelope) | New ## System Self-Awareness & Guardrails context slot — injected as additional envelope section |
| js-tiktoken token counter (cl100k_base, 1500–2000 BPE hard limits) | Token-budgeted SRAM context injection — base context stays under 1,200 BPE; peripherals selective |
| A-MEM semantic memory + AWM procedural extraction (≥3-step workflows → skills) | Grounded proposeUpdate() triggers; reg.* cognitive register auto-updates on evidence |
| PreToolUse / PostToolUse reflection hooks + telemetry JSONL | proposeUpdate() on evidence; peripheral anomaly detection; PAL telemetry feed |
| analyzeActionSafety + TradingView advisory-only confirmation flow | Generalized to isPhysicalActionAllowed() + Class A dual-validation — same pattern, wider scope |
| Supervisor → Researcher / Builder / Verifier multi-agent pipeline | Peripheral event routing; PeripheralMonitor agent role in Phase 5+ |
| src/main/python-bridge.js | cap.lang.python.* context home; ComfyUI / music-gen sub-agent bridge; DCP pydcp integration in Phase 4 |
| src/cli/liku.js command registry (/memory, /skills, /tools, doctor) | /system-context and /peripherals CLI command families — added as new command modules |
| Electron overlay + 4-state UI watcher + UIA host (.NET 9) | flags.overlay_active; app.ui.* context; future peripheral UI debug panel in Phase 2 |

✓ Foundation Confidence Every component in Phase 0 and Phase 1 has a direct, established counterpart in the existing codebase. The patterns for JSON persistence, token counting, reflection hooks, and CLI command registration are all proven and production-tested across ~304 commits.

## 3. Research Grounding — Source of Truth

### 3.0 Six 2026 Research Sources That Validate and Inform the Architecture

The following six sources were selected because they directly validate specific architectural decisions — not as general background. Each is mapped to the Liku component it grounds.

### 3.1 AgentOS — SRAM/L1/L2 Context Architecture (arXiv 2026)

The AgentOS paper introduces a "Reasoning Kernel" (RK) where the LLM context window functions as an active L1 computational substrate — a hot working memory — backed by L2 Semantic RAM for persistence. This is architecturally identical to Liku's proposed SystemContextManager design: the in-process singleton object (L1 SRAM cache) backed by atomic JSON writes to ~/.liku/system-context.json (L2).

The paper's Semantic Paging and Eviction logic — choosing what to keep verbatim vs. condense based on a Semantic Importance Score — directly validates the selective injection approach: inject only relevant prefix sections like guard.tradingview.* when the query mentions charts. AgentOS also formalizes the "Architectural Gap" — most frameworks treat the LLM as a stateless API — which is precisely what SystemContextManager closes.

Liku Mapping SystemContextManager singleton = AgentOS Reasoning Kernel. toPromptFragment() = Semantic Paging output. Prefix slicing = Importance-Score-driven eviction. proposeUpdate() = L2 write-back.

### 3.2 Device Context Protocol — DCP (arXiv, May 2026, Dongxu Yang)

DCP is the most directly applicable external standard: a safety-first, sub-50-byte compact wire protocol for LLM-driven control of constrained devices (ESP32 MCUs, etc.). Key findings: (a) capability scoping, range/type checks, dry-run evaluation, and units-as-types are protocol-layer primitives — not prompt-layer hints; (b) the host-side Bridge rejects malformed or hallucinated calls before any byte reaches the device; (c) empirical study across 675 tool calls from 5 LLMs: DCP rejected 100% of capability-escalation attempts and 78% of prompt-injection attempts, vs. 0–1% for raw MCP.

Recommendation: DCP should be adopted as the wire format for Liku's Peripheral Abstraction Layer when communicating with MCUs, rather than building a custom protocol. The Python bridge in pydcp (pip install pydcp) can be integrated into src/main/python-bridge.js's sub-process layer in Phase 4.

⚠ Empirical Safety Baseline DCP empirical result: 100% capability-escalation rejection, 78% prompt-injection rejection across 675 tool calls from 5 LLMs. Raw MCP: 0–1% rejection. This is the quantitative case for adopting DCP as the wire protocol rather than building custom.

### 3.3 NVIDIA Halos for Robotics — Full-Stack Physical Safety OS (NVIDIA Tech Blog, June 2026)

NVIDIA's Halos platform defines the gold standard for physical AI safety: three layers — (1) Hardware Safety Island (IEC 61508 SIL 3, physically isolated FSI on IGX Thor), (2) Halos OS (software safety primitives), (3) Halos AI Systems Inspection Lab (43 members, behavioral monitoring). For Liku, this validates the three-layer guardrail model: Static Code (hard-coded checks in execution path, not just prompts) + Dynamic SRAM (guard.* + flags.* queryable) + Reflexive Agent (Verifier dual-validation).

Liku does not need IEC 61508 certification for home/desktop use, but the architectural principle — the governance layer is non-negotiable, not optional — is directly applicable. Halos' "Outside-In Safety Blueprint" (external perception agents for dynamic robot control) maps to the Phase 5+ PeripheralMonitor agent role.

Liku Mapping Halos Hardware Safety Island ≈ Liku hard-coded isPhysicalActionAllowed() checks (cannot be overridden by LLM). Halos OS ≈ guard.* SRAM layer. Halos Inspection Lab ≈ Verifier agent + telemetry JSONL.

### 3.4 MARIA OS — Fail-Closed Gate Design (February 2026)

MARIA OS formalizes the fail-closed gate as the minimal architectural primitive for responsibility decomposition. Key insight: the Responsibility Shift metric (RS) quantifies when outcome responsibility exceeds execution responsibility — the exact condition where auditability is lost. A fail-closed gate halts execution when uncertainty exceeds a threshold, forcing human review before irreversible actions proceed.

This provides mathematical grounding for Liku's existing TradingView advisory-only model and its generalization to physical devices: Class A device actions (locks, motors, power) must always be fail-closed, with RS kept low by requiring human confirmation + Verifier dual-validation before execution. Any action below guard.agents.min_confidence_for_physical = 0.88 is automatically fail-closed.

Liku Mapping MARIA RS metric operationalized as: RS is minimized when the human explicitly confirms + Verifier validates. Class A gate = MARIA fail-closed primitive. min_confidence_for_physical = RS threshold parameter.

### 3.5 Memory for Autonomous LLM Agents (arXiv, 2025)

This survey identifies a four-layer memory architecture: semantic (what policies/facts exist), episodic (what happened in sessions), procedural (AWM-extracted workflows), and working memory (live reasoning context). Liku already implements all four — the gap identified in the paper ("consolidation underserved: requires either explicit developer rules or periodic LLM-driven summarization, both fragile") maps precisely to the proposeUpdate() mechanism in SystemContextManager.

The mechanism grounds updates in tool outputs and telemetry rather than unconstrained LLM inference. The four context management strategies (sliding buffer, rolling summaries, hierarchical summaries, task-conditioned compression) map to Liku's toPromptFragment(format) parameter options.

Liku Mapping Semantic = guard.* + cap.* sections. Episodic = telemetry JSONL + A-MEM. Procedural = AWM skills. Working = reg.* cognitive registers. proposeUpdate() = principled consolidation mechanism.

### 3.6 IoTGPT — Multi-Agent IoT Architectures (2026)

IoTGPT's DAG memory for IoT multi-agent systems (three-level hierarchy: Task Nodes → Subtask Nodes → Context Nodes, with cosine similarity for subtask reuse) validates Liku's approach to peripheral event routing. When a sensor event arrives, the Supervisor agent can match it against known task patterns via the existing skill-router TF-IDF logic, reusing previously successful response workflows.

The paper's recommendation — validate decompositions via simulated execution logs before real execution — directly supports Liku's Phase 0 mock-driver approach and the Phase 3 requirement for mock-first hardware integration. IoTGPT's context-specific parameterization model also grounds the Python sub-process context-passing design in Phase 2.

Liku Mapping IoTGPT Task Nodes ≈ Supervisor skill routing. Subtask reuse ≈ AWM skill reuse. Simulated execution validation ≈ Phase 3 mock-driver requirement. DAG context nodes ≈ peripherals.* device state in SRAM.

## 4. Canonical Schema Reference — v1.1.2

The v1.1.2 schema is the union of all three brainstorming sessions (v1.0.0 → v1.1.1 → v1.1.2). Each version added precision: v1.0.0 established the flat dot-path structure and core prefix groups; v1.1.1 added cognitive registers and reflection-grounded update provenance; v1.1.2 adds the peripherals.* section and associated guard.peripherals.* and guard.robotics.* guardrails.

### 4.1 Prefix Group Summary

| Prefix | Purpose | Token Budget | Update Source |
| --- | --- | --- | --- |
| meta.* | Schema versioning; checksum; token estimate; update provenance | ~80 BPE | Bootstrap; manager internal |
| env.* | OS platform; Node/Liku versions; runtime mode; liku_home | ~120 BPE | autoDetectEnvironment() on startup |
| hardware.* | RAM; CPU cores; GPU available; display geometry | ~80 BPE | autoDetectEnvironment(); manual override |
| cap.lang.* | Language capabilities; regression status; paths; modules | ~200 BPE | autoDetect; PostToolUse confirmation; python-bridge.js |
| cap.tools.* | Core tool list available to agents | ~60 BPE | Bootstrap; tool registry sync |
| guard.tradingview.* | TradingView safety flags (advisory only, live blocked, etc.) | ~80 BPE | Static config; user override |
| guard.fs.* guard.net.* guard.risk.* | File system; network; global risk posture | ~80 BPE | Static config; user override |
| guard.peripherals.* | Peripheral safety: confirmation timeout; max power; blocked devices | ~100 BPE | Static config; user override |
| guard.robotics.* | Robotics safety: max speed; safe zones; emergency stop | ~80 BPE | Static config (disabled by default) |
| guard.emergency.* | Emergency shutdown triggers; notify user | ~60 BPE | Static config |
| guard.agents.* | Agent-level guardrails: dual validation; min confidence | ~40 BPE | Static config |
| app.ui.* app.multi.* app.discovered.* | UI automation; multi-agent roles; discovered apps | ~80 BPE | Bootstrap; Electron screen API; inspection sessions |
| flags.* | Boolean operational state (overlay active; vision; trading session; strict safety) | ~60 BPE | Runtime events; session start/end |
| reg.* | Cognitive registers (token budget; reflection quality; task complexity; cognitive load; session start) | ~80 BPE | Reflection loop; PostToolUse hooks |
| cognitive.* | Self-model version | ~20 BPE | Schema upgrade |
| peripherals.* | Device registry; per-device state; capabilities; guardrails | ~200–800 BPE (selective) | PAL events; scan(); updatePeripheralState() |

Token Budget Summary Total base injection (without peripherals): ~1,040 BPE — within the 1,500 BPE budget with 460 BPE headroom. The peripherals.* section is injected selectively via prefix slicing when the query is relevant to physical devices. Hard cap: 1,200 BPE for base context; 800 BPE additional cap for peripheral context fragment.

### 4.2 v1.1.2 Schema Addition — Peripherals Section

The following JSON fragment shows the new peripherals.* keys added in v1.1.2. This is the complete addition — all other prefix groups remain unchanged from v1.1.1.

{
  "peripherals.registry_version": "0.1.0",
  "peripherals.last_scan": "2026-07-01T18:05:00Z",
  "peripherals.count_online": 3,
  "peripherals.count_total": 5,
  "peripherals.devices.esp32_kitchen_01.online": true,
  "peripherals.devices.esp32_kitchen_01.type": "esp32",
  "peripherals.devices.esp32_kitchen_01.class": "B",
  "peripherals.devices.esp32_kitchen_01.capabilities": ["temperature", "humidity", "relay"],
  "peripherals.devices.esp32_kitchen_01.connection": "mqtt",
  "peripherals.devices.esp32_kitchen_01.guardrails.max_power_w": 50,
  "peripherals.devices.garage_door_01.online": true,
  "peripherals.devices.garage_door_01.type": "matter",
  "peripherals.devices.garage_door_01.class": "A",
  "peripherals.devices.garage_door_01.capabilities": ["lock", "open", "close"],
  "peripherals.devices.garage_door_01.guardrails.require_confirmation": true,
  "peripherals.devices.garage_door_01.guardrails.dual_validation": true,
  "guard.peripherals.enabled": true,
  "guard.peripherals.require_confirmation_default": true,
  "guard.peripherals.confirmation_timeout_sec": 30,
  "guard.peripherals.max_total_power_w": 800,
  "guard.agents.dual_validation_required_for_class_A": true,
  "guard.agents.min_confidence_for_physical": 0.88,
  "guard.emergency.auto_shutdown": true,
  "guard.emergency.triggers": ["smoke", "co", "water_leak", "abnormal_power"]
}

## 5. Three-Layer Safety Architecture

### 5.0 Safety by Construction — Not by Prompt

All three brainstorming sessions converge on the same safety principle — validated independently by MARIA OS (fail-closed RS metric) and NVIDIA Halos (non-bypassable hardware safety island): guardrails must live in the execution path itself, not only in the system prompt. A prompt-only guardrail can be overridden by prompt injection, adversarial input, or a sufficiently creative LLM inference chain. An execution-path guardrail cannot.

The three layers are additive and complementary — each catches failure modes the others cannot. The system is designed to fail closed at the earliest possible layer.

### 5.1 Layer 1 — Static Code Guardrails

Always-on. Cannot be bypassed by LLM inference, prompt injection, or agent orchestration.

- Hard-coded checks in isPhysicalActionAllowed() and analyzeActionSafety() that read guard.* flags from SRAM — not from prompts

- DCP Bridge pattern: rejects malformed or hallucinated device commands before any byte reaches hardware (empirically validated: 100% capability-escalation rejection across 675 tool calls)

- Emergency triggers (smoke, co, water_leak) short-circuit to hardware failsafe regardless of agent state, session state, or active workflow

- Class A device actions permanently blocked at code layer unless guard.agents.dual_validation_required_for_class_A = true AND explicit user confirmation is received

### 5.2 Layer 2 — Dynamic SRAM Guardrails

Queryable, auditable, updateable with provenance. O(1) hot reads in execution paths.

- guard.* and flags.* in SystemContextManager — fast dot-path reads in hot execution paths; no disk I/O

- Risk levels: guard.tradingview.risk_level = "high", guard.fs.risk_level = "medium", guard.net.risk_level = "low" — map to confirmation gate thresholds

- guard.agents.min_confidence_for_physical = 0.88 — any action below this threshold is automatically fail-closed regardless of agent or user intent

- All updates logged with source + timestamp (meta.updated_by) for full auditability; last 3 versions retained under ~/.liku/system-context.history/

### 5.3 Layer 3 — Reflexive Agent Guardrails

Verifier role — independent validation of high-stakes actions before execution.

- Class A device actions: Supervisor proposes → Verifier checks confidence + guard.* + physical reality → User confirms (both required)

- Responsibility Shift (RS) kept low: outcome responsibility transfers to user only after explicit confirmation, preserving auditability

- Verifier has read-only access to full guard.* section and isPhysicalActionAllowed() helper; cannot be overridden by Supervisor

- Reflection loop updates reg.last_reflection_quality; if quality drops below threshold, system escalates to flags.strict_safety = true mode automatically

### 5.4 Device Classification

| Class | Description | Examples | Confirmation | Dual-Validation | Default |
| --- | --- | --- | --- | --- | --- |
| A | High-risk physical actuation; irreversible or dangerous if wrong | Door locks; garage; motor control; high-power relays; HVAC | Always required | Always required | BLOCKED until explicitly enabled |
| B | Safe actuation; bounded risk; reversible | Low-power relays; LED control; fan speed; safe actuators | Recommended | Not required | Allowed with single confirmation |
| C | Read-only sensing; no physical consequence | Temperature; humidity; air quality; presence sensors | Not required | Not required | Allowed immediately |

## 6. Phased Implementation Roadmap

The roadmap is structured in six phases. Phases 0–2 are Pillar 1–2 work (zero hardware risk). Phases 3–5+ introduce Pillar 3 PAL behind strict feature flags. Each phase has clear validation criteria before the next phase begins.

### Phase 0 — Cognitive Foundation: Schema + Read-Only SystemContext Timeline: Weeks 1–2 ¦ Risk: Very Low ¦ Breaking Changes: None ¦ Pillars: 1 Objective: Give Liku structured self-knowledge without any risk. Read-only first — no proposeUpdate() auto-writes, no peripheral access, no new agent behavior. Pure observability and context enrichment. #### Deliverables • Create src/main/system-context-manager.js — v1.1.1 schema; singleton via getInstance(); atomic JSON saves (tmp + rename); autoDetectEnvironment(); toPromptFragment(); proposeUpdate() with confirmation gate • Add system-context.json to ~/.liku/ with auto-bootstrapped defaults on first run • Wire into src/main/ai-service.js: inject ## System Self-Awareness & Guardrails Context section into buildMessages() (+8 lines) • Add /system-context CLI command to src/cli/liku.js (get; set; propose; refresh; export) • Call systemContext.autoDetectEnvironment() at startup in main process entry #### Files Changed File Change src/main/system-context-manager.js NEW — core manager (singleton, schema, persistence) src/main/ai-service.js EXTEND +8 lines — inject context section into buildMessages() src/cli/liku.js EXTEND — register /system-context command src/cli/commands/system-context.js NEW — CLI command implementation #### Validation Criteria • liku system-context get returns populated JSON with all prefix groups present • liku doctor shows system-context status (present / valid checksum / token estimate) • Token injection stays under 1,200 BPE (verified by existing js-tiktoken counter) • Existing /memory and /skills tests pass unchanged — zero regression Research Grounding AgentOS SRAM/L1-L2 architecture (singleton = Reasoning Kernel); Memory for Autonomous LLM Agents 4-layer model (working memory injection)..

### Phase 1 — Reflection Wiring + Selective Injection Timeline: Weeks 3–6 ¦ Risk: Low ¦ Breaking Changes: None ¦ Pillars: 1, 2 Objective: Make the context self-updating via existing reflection and AWM hooks. Add token-intelligent selective injection so the base context stays lean and expands only when relevant. #### Deliverables • Wire proposeUpdate() into PostToolUse and reflection success paths: auto-update reg.last_reflection_quality, reg.cognitive_load, cap.lang.python.regression.status on evidence — never on unconstrained LLM inference • Implement toPromptFragment('compact') and toPromptFragment('flat-kv') renderers; dynamically choose format based on token counter result • Add getSection(prefix) selective injection in message-builder: inject guard.tradingview.* only when query scores high on trading keywords (extend skill-router TF-IDF) • Implement rolling snapshot: keep last 3 versions under ~/.liku/system-context.history/ • liku system-context diff command: show last change with old/new values and source provenance #### Files Changed File Change src/main/system-context-manager.js EXTEND — new renderers; getSection(); rolling snapshot logic src/main/ai-service.js EXTEND — selective injection using getSection() reflection trigger path EXTEND — proposeUpdate() wiring on PostToolUse skill-router.js EXTEND — context prefix scoring (TF-IDF extension) #### Validation Criteria • After a successful TradingView session, reg.* values updated automatically with correct source provenance • Token injection for non-trading queries excludes guard.tradingview.* — confirmed by token counter • ~/.liku/system-context.history/ directory populated with versioned snapshots • liku system-context diff shows accurate old/new delta with timestamp and meta.updated_by Research Grounding AgentOS Semantic Importance Score for eviction (prefix scoring = importance scoring); Memory for LLM Agents task-conditioned compression (format selection based on token budget)..

### Phase 2 — Python Bridge + Developer Experience Timeline: Months 2–3 ¦ Risk: Low ¦ Breaking Changes: None ¦ Pillars: 1, 2 Objective: Expose system context to Python sub-processes (ComfyUI, music-gen, future DCP bridge) and improve developer visibility with live flag inspection. #### Deliverables • In src/main/python-bridge.js: pass system_context = mgr.export() as env var or stdin JSON to sub-processes — ComfyUI and music-gen scripts receive full context snapshot • Python TypedDict mirror of SystemContext schema (reference implementation, not mandatory for sub-processes) • liku system-context refresh --deep: extended detection (which python; pip list; Electron screen.getAllDisplays(); check installed npm modules vs cap.modules.npm) • cap.lang.python.regression.status auto-update after successful Python sub-process invocation (wired into python-bridge callback) • Optional: Electron overlay debug panel showing live flags.* and reg.* values in inspect mode (src/main/system-context-panel.js) #### Files Changed File Change src/main/python-bridge.js EXTEND — pass system_context export to sub-processes src/main/system-context-panel.js NEW (optional) — Electron live debug panel src/cli/commands/system-context.js EXTEND — --deep flag for refresh command #### Validation Criteria • ComfyUI sub-process receives correct context snapshot; Python script can read cap.lang.python.* keys • Python regression status updates after successful Python call — verified in liku system-context get cap.lang.python.regression.status • Electron panel shows live flag state that updates in real-time during a session (if implemented) • --deep refresh populates additional modules and display geometry fields Research Grounding IoTGPT context-specific parameterization and reuse model (sub-process receives full context → can reuse prior task patterns). AgentOS L2 write-back (sub-process outcomes update SRAM on completion)..

### Phase 3 — Peripheral Registry + PAL Interface (Mock Drivers) Timeline: Months 3–5 ¦ Risk: Medium (isolated by feature flag) ¦ Breaking Changes: None (flag-gated) ¦ Pillars: 1, 2, 3 Objective: Add the physical world capability surface behind a strict feature flag. No real hardware control yet — read-only awareness + mock drivers only. The mock-first approach is directly validated by IoTGPT's recommendation to simulate decompositions before real execution. #### Deliverables • Feature flag: LIKU_ENABLE_PERIPHERALS=1 environment variable + guard.peripherals.enabled flag; every PAL operation checks this at entry — not just at startup • Create src/main/peripherals/peripheral-registry.js: load/save ~/.liku/peripherals.json; register/deregister devices; getByClass(cls) • Create src/main/peripherals/peripheral-abstraction-layer.js: PAL interface — scan(), get(id), execute(id, action, params), subscribe(id, event, cb) • Create src/main/peripherals/drivers/mock-driver.js: simulated devices for testing: Mock ESP32 temperature sensor = Class C (allowed immediately) Mock relay = Class B (allowed with single confirmation) Mock door lock = Class A (BLOCKED — returns dual_validation_required) • SystemContextManager gains updatePeripheralState(deviceId, delta) and isPhysicalActionAllowed(deviceId, action) • CLI: liku peripherals scan; liku peripherals list; liku peripherals status [device-id] • Schema: peripherals.* section added to system-context.json (v1.1.2) #### Files Changed File Change src/main/peripherals/peripheral-registry.js NEW — device registry with class-based grouping src/main/peripherals/peripheral-abstraction-layer.js NEW — PAL interface (scan, get, execute, subscribe) src/main/peripherals/drivers/mock-driver.js NEW — mock test driver (Class A/B/C devices) src/main/system-context-manager.js EXTEND — updatePeripheralState(); isPhysicalActionAllowed() src/cli/liku.js EXTEND — register /peripherals command family #### Validation Criteria • With LIKU_ENABLE_PERIPHERALS=1, mock devices appear in liku peripherals list with correct class labels • isPhysicalActionAllowed returns correct result per class (C: allowed; B: confirmation prompt; A: dual_validation_required) • Class A mock door lock returns dual_validation_required error — never executes • With flag OFF, zero impact: existing functionality 100% unaffected; no new code paths execute Research Grounding DCP manifest schema for capability scoping (PAL device manifest = DCP capability manifest); IoTGPT device abstraction and subtask reuse (mock-first = simulated execution validation before real execution)..

### Phase 4 — Real Hardware Drivers + Safety Enforcement Timeline: Months 5–8 ¦ Risk: Medium-High ¦ Breaking Changes: None to existing features ¦ Pillars: 1, 2, 3 Objective: Connect one real safe protocol; harden safety enforcement at the execution layer (not just prompt layer). DCP adoption as wire protocol is the critical safety step in this phase. #### Deliverables • Real driver: src/main/peripherals/drivers/mqtt-driver.js — MQTT via mqtt npm package; subscribe to device topics; publish commands; map to PAL interface • Real driver: src/main/peripherals/drivers/serial-driver.js — ESP32 via serialport npm package; for direct USB-connected devices • Safety enforcement: isPhysicalActionAllowed() checks wired into analyzeActionSafety() execution path — not just prompt injection • DCP Bridge: adopt DCP wire format for MCU communication (pip install pydcp in python-bridge sub-process); rejects hallucinated commands at protocol layer before byte reaches device • Dual-validation hook: Class A actions trigger Verifier sub-agent check before user confirmation prompt — both must pass • Power monitoring: read guard.peripherals.max_total_power_w; sum active device power; block if budget exceeded • Emergency handler: src/main/peripherals/emergency-handler.js: on guard.emergency.triggers event → call emergencyShutdown() → broadcast to all active PAL drivers → notify user within 500ms #### Files Changed File Change src/main/peripherals/drivers/mqtt-driver.js NEW — MQTT real driver src/main/peripherals/drivers/serial-driver.js NEW — Serial/ESP32 real driver src/main/peripherals/peripheral-abstraction-layer.js EXTEND — power monitoring; DCP bridge integration src/main/peripherals/emergency-handler.js NEW — emergency shutdown coordinator src/main/ai-service.js EXTEND — isPhysicalActionAllowed() in execution path skill-router.js EXTEND — peripheral query scoring #### Validation Criteria • MQTT temperature sensor updates peripherals.* SRAM in real-time; verified via liku peripherals status esp32_kitchen_01 • Relay command blocked if power budget exceeded — tested by simulating high-load scenario • Door lock command returns dual_validation_required and awaits both Verifier approval and user confirmation before any MQTT publish • Simulated smoke event triggers emergencyShutdown() within 500ms (measured) • DCP Bridge rejects at least one deliberately malformed command in integration test ⚠ Safety Gate Before Phase 4 GA Phase 4 must NOT ship to general availability without: (1) DCP Bridge integration tests passing, (2) emergency handler latency verified ≤500ms, (3) Class A dual-validation path exercised end-to-end in staging, (4) power monitoring budget enforcement confirmed. No exceptions.. Research Grounding DCP 100% capability-escalation rejection empirical baseline; NVIDIA Halos hardware safety island + Halos Core OS (three-layer non-bypassable architecture); MARIA OS fail-closed RS metric (Class A gate = MARIA primitive)..

### Phase 5+ — Multi-Agent Peripheral Event Routing + Advanced Protocols Timeline: Months 9+ ¦ Risk: Medium (incremental on Phase 4 foundation) ¦ Pillars: 1, 2, 3 Objective: Full ambient intelligence — autonomous reactive multi-agent behavior on physical events, with advanced protocol support. This phase is future-iteration; not yet fully specced — items listed as directional targets. #### Directional Deliverables • PeripheralMonitor agent role: lightweight event consumer that wakes Supervisor on significant sensor events (air quality threshold; motion; presence); routes to appropriate Builder/Researcher agent via existing multi-agent pipeline • Anomaly detection via reflection: telemetry JSONL from PAL events feeds reflection loop; AWM extracts recurring response patterns as new skills automatically • Context summarization for large device fleets (>30 devices): relevance scorer (extend skill-router TF-IDF) + summary-mode peripheral context fragment staying within 800 BPE cap • Protocol expansion: Matter/Thread for certified smart home devices; ROS2 bridge (rclnodejs) for robotics actuators (with guard.robotics.* and mandatory hardware failsafe) • Named context profiles: dev vs. trading vs. music-gen vs. home-automation — loadable via LIKU_CONTEXT_PROFILE env var • Hardware-in-the-loop simulation mode: test peripheral workflows against a simulated environment before enabling real hardware Research Grounding IoTGPT multi-agent spatiotemporal routing (DAG task hierarchy → Supervisor routing); NVIDIA Halos Outside-In Safety Blueprint (external perception agents for dynamic robot control); Physical AI 6-layer closed-loop stack (Sense → Perceive → Model → Decide → Act → Govern/Learn)..

## 7. Risk Register & Assumption Mitigations

The following risk register captures the key assumptions embedded in this roadmap, the failure modes if those assumptions are wrong, and the specific mitigations built into the design.

| Risk / Assumption | If Wrong | Mitigation | Phase |
| --- | --- | --- | --- |
| LLM proposes accurate self-updates | Hallucinations on env facts corrupt SRAM context | Ground all updates in tool outputs (os module; child_process; Electron screen API); schema validation + diff preview; Verifier sub-agent for non-trivial changes | 0 |
| Context injection stays token-efficient | Bloat or oscillation degrades performance and model quality | Differential updates; sectioned injection (skill-router prefix scoring); multiple renderers (compact vs. structured); hard 1,200 BPE cap for base context | 0–1 |
| Atomic JSON persistence is reliable | Corruption or crash mid-write loses context | Atomic writes (tmp + rename POSIX); checksum validation on load; rotate last 3 versions in history/; liku system-context repair command | 0 |
| Physical control is strictly gated | LLM or injection finds bypass path to hardware | Guardrail checks in execution path (not prompt); DCP protocol-layer rejection; hardware failsafes; default read-only for first 6–12 months of Phase 4 | 4 |
| Device count stays under 30–50 | Token usage explodes with large fleets | Relevance scorer for selective injection; summary mode; hard peripheral context cap of 800 BPE; lazy-load per-device detail | 4–5 |
| Protocols can be cleanly abstracted via PAL | Driver sprawl; protocol fragmentation; maintenance burden | Strict PAL interface contract; community driver model; prefer mature ecosystems (Home Assistant; Zigbee2MQTT) over custom drivers; driver versioning | 4–5 |
| Real-time sensor events are manageable | Chatty sensors cause context thrashing and SRAM churn | Debounce (min 5s between SRAM updates for same device); significance filter (>5% change threshold); summarize bursts into single update | 4 |
| Flat dot-path format is LLM-friendly | Format feels noisy or structurally confusing to model | Add toNaturalLanguageSummary() grouped-bullet renderer as fallback; A/B test injection formats via telemetry JSONL analysis | 1 |
| Hardware detection is complete on all OSes | Incomplete detection on Linux/macOS; incorrect cap.* values | Deep probes opt-in / event-driven; conservative defaults + manual overrides; liku system-context refresh --deep; flag incomplete detections explicitly | 1–2 |

## 8. Key Design Decisions

The following five decisions represent the highest-leverage architectural choices — the ones where a different decision would require the most rework later. They are documented here to provide rationale for future contributors and to surface the tradeoffs explicitly.

### Decision 1: Flat Dot-Path over Nested JSON

The schema stores all keys as flat dot-paths (e.g., "guard.tradingview.advisory_only": true) rather than nested objects. This enables O(1) hot reads by string key in the SRAM cache, trivial prefix slicing for selective injection (Object.keys().filter(k => k.startsWith('guard.tradingview.'))), and predictable LLM parsing without deep traversal. The format also aligns with how environment variables and configuration files are typically structured — familiar to both humans and models.

The tradeoff is slightly less human-readable JSON on disk compared to nested objects — mitigated by the toGrouped() debug renderer (which re-renders as nested for human inspection) and the fact that the file is managed programmatically, not hand-edited.

### Decision 2: Singleton with Atomic Persistence

SystemContextManager uses a module-level singleton (getInstance()) so all code paths — message-builder, ai-service, reflection hooks, CLI commands, PAL drivers — share one in-memory cache with no synchronization overhead. Writes use the tmp-file-then-rename pattern for atomicity — the same pattern used by most database transaction logs and recommended by POSIX. This means a crash mid-write leaves the old valid file intact, and checksum validation on load catches any corruption before it propagates.

### Decision 3: proposeUpdate() with Confidence + Source Provenance

All context updates go through proposeUpdate() rather than direct cache mutation. This enforces four invariants: (a) allowed-prefix validation — only writable prefixes can be updated; (b) confidence threshold gating — updates below 0.88 on high-risk guard.* keys are queued for user confirmation; (c) source tagging — every update records meta.updated_by and timestamp for auditability; (d) telemetry logging — all proposed updates are logged to the JSONL telemetry stream for offline analysis. This is the mechanism that keeps RS low per the MARIA OS framework.

### Decision 4: Feature Flag for Peripherals

The entire PAL + peripheral registry is hidden behind LIKU_ENABLE_PERIPHERALS=1 and guard.peripherals.enabled. This ensures that adding physical world support cannot break any existing user's workflow and allows the feature to be tested in complete isolation before general availability. Critically, the flag is checked at the start of every PAL operation, not just at startup — ensuring dynamic disablement is respected even within an active session. The default is OFF, and it stays OFF until Phase 4 validation criteria are met.

### Decision 5: DCP as Wire Protocol for MCUs

Rather than inventing a custom binary protocol for MCU communication, Liku adopts the Device Context Protocol (DCP, arXiv May 2026) as its wire format for all MCU interactions. DCP's host-side Bridge rejects hallucinated or malformed commands before any byte reaches the device — providing an empirically validated additional safety layer (100% capability-escalation rejection across 675 tool calls) at the protocol layer. This complements, rather than duplicates, Liku's SRAM guardrails and Verifier agent checks: three independent rejection mechanisms must all pass before a physical action executes. The Python integration path (pip install pydcp in python-bridge sub-process) minimizes implementation cost while maximizing safety guarantees.

## 9. Appendix: Integration Reference

### A. Files Changed by Phase

| File | Phase(s) | Change Type |
| --- | --- | --- |
| src/main/system-context-manager.js | 0 | NEW — core manager (singleton, schema, persistence, autoDetect) |
| src/main/ai-service.js | 0, 1, 4 | EXTEND — context injection; selective injection; safety wiring |
| src/cli/commands/system-context.js | 0 | NEW — CLI command implementation (get/set/propose/refresh/export/diff) |
| src/cli/liku.js | 0, 3 | EXTEND — register /system-context and /peripherals command families |
| src/main/python-bridge.js | 2 | EXTEND — pass system_context export to sub-processes |
| src/main/peripherals/peripheral-registry.js | 3 | NEW — device registry with class-based grouping and persistence |
| src/main/peripherals/peripheral-abstraction-layer.js | 3, 4 | NEW — PAL interface (scan, get, execute, subscribe, power monitor) |
| src/main/peripherals/drivers/mock-driver.js | 3 | NEW — mock test driver (Class A/B/C simulated devices) |
| src/main/peripherals/drivers/mqtt-driver.js | 4 | NEW — MQTT real driver (mqtt npm package) |
| src/main/peripherals/drivers/serial-driver.js | 4 | NEW — Serial/ESP32 real driver (serialport npm package) |
| src/main/peripherals/emergency-handler.js | 4 | NEW — emergency shutdown coordinator (≤500ms response SLA) |
| skill-router.js | 1, 4 | EXTEND — context prefix scoring (TF-IDF extension); peripheral query scoring |
| reflection trigger path | 1 | EXTEND — proposeUpdate() wiring on PostToolUse success |

### B. Environment Variables

| Variable | Purpose | Default |
| --- | --- | --- |
| LIKU_HOME_OVERRIDE | Override ~/.liku/ location for testing or multi-instance setups | Unset (uses ~/.liku/) |
| LIKU_ENABLE_PERIPHERALS | Enable PAL + peripheral registry; checked per-operation | 0 (disabled) |
| LIKU_CONTEXT_PROFILE | Load named context profile: dev / trading / music-gen / home-automation | Unset (default profile) |
| LIKU_CONTEXT_FORMAT | Force injection format: structured / compact / flat-kv / natural | Unset (auto-selected by token counter) |

### C. CLI Commands Added

| Command | Description | Phase |
| --- | --- | --- |
| liku system-context get [prefix] | Read full context or a specific prefix section (e.g., get guard.tradingview) | 0 |
| liku system-context set [key] [value] | Manual override with source provenance logged to meta.updated_by | 0 |
| liku system-context propose [json-delta] | Propose update with confidence gate and confirmation flow | 0 |
| liku system-context refresh [--deep] | Re-detect environment; --deep adds pip list, npm modules, display geometry | 0 / 2 |
| liku system-context diff | Show last change with old/new values, timestamp, and source provenance | 1 |
| liku system-context export | Full JSON export of current SRAM state to stdout or file | 0 |
| liku peripherals scan | Discover devices on configured interfaces (mock or real, per feature flag) | 3 |
| liku peripherals list | List all registered devices with online status and class | 3 |
| liku peripherals status [device-id] | Single device detail: capabilities, guardrails, last state update | 3 |

💡 Living Document Protocol Update this document at the completion of each phase: (1) mark completed deliverables with date and commit SHA, (2) update the Strategic Verdict alignment percentage if codebase has diverged, (3) add any new risk register rows discovered during implementation, (4) update schema version reference if schema has been bumped. Version this document in git alongside the codebase.

This document is grounded in copilot-Liku-cli v0.0.16 (main branch, ~304 commits) and six 2026 research sources (AgentOS arXiv 2026; DCP arXiv May 2026, Dongxu Yang; NVIDIA Halos June 2026; MARIA OS February 2026; Memory for Autonomous LLM Agents arXiv 2025; IoTGPT 2026). It is intended as a living roadmap — update with each completed phase. Prepared for Eshetie, Mountain View, CA — July 1, 2026.